FILM ROOM

Sprint Plan  ·  Days 1–14

Bootstrapping Sprint

Prepared by: Shaan Kalgaonkar  ·  skalgaonkar@wisc.edu

Scope: Zero to a working league competition loop on a real device

Date: April 2026

|  | This is the 14-day execution plan for Film Room V7. It starts from an empty folder and ends with a working league — two real devices, a running API, a live Supabase database, and a playable weekly challenge. Every day has specific tasks and a clear done-when gate. Do not move to the next day until the current day's gate is passed. |
| --- | --- |

01

Sprint Overview

This sprint covers Phase 1 of the Film Room build: foundation, auth, league system, and the weekly challenge loop. It is split into two weeks. Week 1 builds the infrastructure and wires the three layers together. Week 2 builds the product features that make up the core competition loop.

Sprint goal

|  | Sprint complete when: two phones are on the same Film Room league, both have played the weekly challenge, scores are visible in the standings, and one phone has sent a head-to-head challenge that the other received as a push notification. |
| --- | --- |

What this sprint covers

| Week | Days | Theme | End state |
| --- | --- | --- | --- |
| Week 1 | Days 1–7 | Foundation & Auth | Full stack running locally. Register, login, create league, invite member, join league all working end-to-end. |
| Week 2 | Days 8–14 | Competition Loop | Weekly challenge playable. Standings update after submission. H2H challenge sent and received. API deployed to Railway. EAS preview build on TestFlight. |

What this sprint does NOT cover

• Sunday Live — Phase 2

• Commissioner nudge tools and league health system — Phase 2

• League Pass / RevenueCat payment integration — Phase 3

• Push notifications beyond H2H received — Phase 2

• 100-scenario content library — parallel workstream, not a sprint blocker

• Creator League type — Phase 2 after private league is proven

Daily time commitment

| Day type | Estimated hours | Notes |
| --- | --- | --- |
| Infrastructure days (Days 1–4) | 3–5 hrs/day | Setup is front-loaded — slower days that pay dividends later |
| Feature build days (Days 5–13) | 5–8 hrs/day | The bulk of the work — expect 6 hrs average |
| Deploy + verify day (Day 14) | 3–5 hrs | Mostly configuration and testing — not heavy coding |

Stack reminder

| Layer | Technology | Location |
| --- | --- | --- |
| Mobile app | Expo React Native + Expo Router + NativeWind | apps/mobile/ |
| API | Fastify 4 + TypeScript on Node 20 | apps/api/ |
| Database | Supabase (PostgreSQL 15 + Auth + Realtime) | Remote (Supabase dashboard) |
| Types | Shared TypeScript interfaces | packages/types/ |
| Infra | Railway (API hosting) + EAS (mobile builds) | Cloud — configured Day 14 |

Blocking dependencies — resolve before Day 1

• Supabase account created at supabase.com

• Railway account created at railway.app

• Expo account created at expo.dev

• OneSignal account created at onesignal.com (needed Day 13)

• Node 20 installed via nvm (nvm install 20 && nvm use 20)

• Expo Go installed on your iPhone

02

Sprint Checklist

Every task in the sprint. Check these off daily. If a task is blocked, note the blocker — do not skip.

Week 1 — Foundation & Auth

| Day | Task | Status |
| --- | --- | --- |
| 1 | Monorepo scaffolded (root, apps/, packages/, turbo.json) | ☐ |
| 1 | Fastify API created and running at localhost:3000 | ☐ |
| 1 | Git repository initialized, .gitignore configured | ☐ |
| 2 | Supabase project created and linked via CLI | ☐ |
| 2 | All 16 database migrations written and pushed | ☐ |
| 2 | Supabase client wired to API (supabase.ts) | ☐ |
| 2 | JWT auth middleware added to Fastify | ☐ |
| 3 | Expo app created with Router template | ☐ |
| 3 | NativeWind, Zustand, TanStack Query installed | ☐ |
| 3 | Shared types package created and referenced | ☐ |
| 3 | turbo run dev starts all workspaces simultaneously | ☐ |
| 4 | POST /auth/register route working | ☐ |
| 4 | POST /auth/login route working | ☐ |
| 4 | Auth Zustand store persisting to SecureStore | ☐ |
| 4 | api.ts fetch wrapper attaching JWT | ☐ |
| 5 | Login screen functional (email + password) | ☐ |
| 5 | Register screen functional (email, username, password) | ☐ |
| 5 | Onboarding screen (username, favorite team) | ☐ |
| 5 | Route guard: unauthenticated → login screen | ☐ |
| 6 | POST /leagues route working | ☐ |
| 6 | GET /leagues/invite/:code route working | ☐ |
| 6 | Invite code auto-generated on league creation | ☐ |
| 6 | Create League screen (name entry → invite screen) | ☐ |
| 7 | POST /leagues/join route working | ☐ |
| 7 | Deep link filmroom://join/[code] opens join screen | ☐ |
| 7 | League Hub screen: standings table + member list | ☐ |
| 7 | Week 1 gate: two devices, same league, League Hub visible | ☐ |

Week 2 — Competition Loop

| Day | Task | Status |
| --- | --- | --- |
| 8 | Seed: 5 approved test scenarios + scenario_set + weekly_challenge | ☐ |
| 8 | GET /challenges/weekly/:leagueId route working | ☐ |
| 8 | POST /challenges/weekly/:id/submit route working | ☐ |
| 8 | Scoring service: calcScenarioScore() implemented | ☐ |
| 9 | ScenarioCard component (context, prompt, 4 choices) | ☐ |
| 9 | Response timer tracking (response_time_ms) | ☐ |
| 9 | ExplanationPanel component (shown after each answer) | ☐ |
| 9 | Weekly challenge flow: scenario → answer → explanation → next | ☐ |
| 10 | GET /challenges/weekly/:id/results route working | ☐ |
| 10 | Weekly results upserted after submission | ☐ |
| 10 | Results screen: points earned, rank change | ☐ |
| 10 | League Hub standings update after challenge completion | ☐ |
| 11 | POST /challenges/h2h route working | ☐ |
| 11 | GET /challenges/h2h/pending route working | ☐ |
| 11 | POST /challenges/h2h/:id/submit route working | ☐ |
| 11 | Rivalry record upserted after H2H result | ☐ |
| 12 | Send H2H challenge screen (select league member, send) | ☐ |
| 12 | Pending H2H card on Home screen | ☐ |
| 12 | H2H play flow (same ScenarioCard component) | ☐ |
| 12 | H2H result screen (your score vs theirs, win/loss) | ☐ |
| 13 | Home screen: league snapshot, weekly challenge card, H2H pending | ☐ |
| 13 | Expo push token registered on login | ☐ |
| 13 | OneSignal initialized in mobile app | ☐ |
| 13 | Push notification fires when H2H challenge received | ☐ |
| 14 | API deployed to Railway with all env vars | ☐ |
| 14 | All Supabase migrations confirmed on remote | ☐ |
| 14 | EAS preview build submitted to TestFlight | ☐ |
| 14 | Full E2E test on two physical devices via TestFlight build | ☐ |
| 14 | Sprint gate passed: two devices, league, challenge, H2H, push | ☐ |

03

Week 1 — Foundation & Auth

| DAY 1 | Monorepo + API Scaffold Est. 3–5 hours |
| --- | --- |

| # | Task | Done when... | Est. |
| --- | --- | --- | --- |
| 1 | Install prerequisites Node 20 via nvm, Expo CLI, EAS CLI, Supabase CLI, Turborepo | node --version prints v20.x. expo --version, eas --version, supabase --version, turbo --version all respond. | 30 min |
| 2 | Create monorepo root mkdir filmroom, git init, root package.json with workspaces, turbo.json, .gitignore | ls shows package.json, turbo.json, .gitignore, apps/, packages/ directories. | 30 min |
| 3 | Scaffold Fastify API apps/api — npm init, install fastify, @fastify/cors, @fastify/jwt, zod, dotenv, tsx, typescript | npm run dev starts the server. curl localhost:3000/health returns { "status": "ok" }. | 45 min |
| 4 | Create shared types package packages/types — npm init, tsconfig, src/index.ts with placeholder League and User interfaces | package.json exists. tsconfig compiles without errors. API can import from @filmroom/types. | 30 min |
| 5 | Configure Turborepo pipeline Add dev and build tasks to turbo.json. Add scripts to root package.json. | turbo run dev from root starts apps/api. No errors in turbo output. | 30 min |
| 6 | First commit git add, git commit with message "chore: monorepo scaffold". Create private GitHub repo and push. | GitHub repo has the initial commit. CI is not yet configured — that is Day 14. | 30 min |

|  | Day 1 gate: curl localhost:3000/health returns a valid response. Monorepo is on GitHub. |
| --- | --- |

| DAY 2 | Supabase Setup + All Migrations Est. 4–6 hours |
| --- | --- |

| # | Task | Done when... | Est. |
| --- | --- | --- | --- |
| 1 | Create Supabase project dashboard.supabase.com → New project → filmroom-dev. Copy URL, anon key, service role key, JWT secret. | Project provisioned. All four credentials saved to apps/api/.env and apps/mobile/.env (do not commit). | 30 min |
| 2 | Link Supabase CLI supabase init in repo root. supabase link --project-ref [ref]. | supabase status shows linked project. supabase/config.toml exists. | 15 min |
| 3 | Write all 17 migration files supabase/migrations/001_users.sql through 017_indexes.sql — exact SQL from Technical Spec Section 03. | All 17 files exist in supabase/migrations/. Each file contains valid SQL. | 90 min |
| 4 | Push migrations to remote supabase db push | Supabase Dashboard → Table Editor shows all 16 tables. No migration errors. | 15 min |
| 5 | Wire Supabase to API apps/api/src/lib/supabase.ts — createClient with service role key. Test with a simple users table query. | API can SELECT from users table without error. Log confirms Supabase connection on startup. | 45 min |
| 6 | Add JWT auth middleware apps/api/src/plugins/auth.ts — verify Supabase JWT on every non-auth, non-internal route. | GET /health works unauthenticated. GET /leagues returns 401 without a valid JWT. Passes with a valid token. | 60 min |

|  | Day 2 gate: all 16 tables in Supabase. API rejects unauthenticated requests to protected routes. |
| --- | --- |

| DAY 3 | Expo Mobile App Bootstrap Est. 4–6 hours |
| --- | --- |

| # | Task | Done when... | Est. |
| --- | --- | --- | --- |
| 1 | Create Expo app cd apps/mobile && npx create-expo-app . --template tabs. Verify it boots in Expo Go. | Scanning QR code with Expo Go shows the default Expo Router tab app on your phone. | 30 min |
| 2 | Install all mobile dependencies nativewind, tailwindcss, zustand, @tanstack/react-query, @supabase/supabase-js, expo-secure-store, expo-notifications | npm install completes with no peer dependency errors. App still loads in Expo Go. | 45 min |
| 3 | Configure NativeWind tailwind.config.js with correct content paths. babel.config.js with nativewind/babel plugin. global.css import. | A View with className="bg-orange-500" renders as an orange box on device. | 30 min |
| 4 | Create auth Zustand store apps/mobile/src/stores/auth.ts — session, user, setSession, clearSession. Persist to expo-secure-store. | Store file exists. Importing and calling setSession in a test component does not crash. | 30 min |
| 5 | Create api.ts fetch wrapper apps/mobile/src/lib/api.ts — get, post, put, delete. Attaches JWT from auth store automatically. | api.get("/health") returns the health response. A request without a token goes unauthenticated. | 45 min |
| 6 | Wire turbo dev to include mobile Add mobile dev script to turbo.json pipeline. Verify turbo run dev starts API + Expo together. | One command (turbo run dev) starts both. Terminal shows both processes running. | 30 min |

|  | Day 3 gate: Expo Go on phone shows tab app. api.ts can hit localhost:3000/health. Both start with one command. |
| --- | --- |

|  | If NativeWind is causing build errors, pin to nativewind@4.0.1 and tailwindcss@3.3.5. Version mismatches are the most common blocker here. |
| --- | --- |

| DAY 4 | Auth Routes + Supabase Auth Integration Est. 5–7 hours |
| --- | --- |

| # | Task | Done when... | Est. |
| --- | --- | --- | --- |
| 1 | POST /auth/register Create Supabase auth user. Insert into users table with username + favorite_team. Return session tokens. | curl POST /auth/register with email+password+username returns { userId, session: { access_token, refresh_token } }. Row in users table. | 60 min |
| 2 | POST /auth/login Supabase signInWithPassword. Return session object. | Logging in with registered email+password returns a valid JWT. Invalid credentials return 401. | 30 min |
| 3 | POST /auth/refresh + DELETE /auth/logout Refresh token flow. Logout invalidates the session in Supabase. | Refresh returns new access_token. Logout returns 200. Subsequent requests with old token return 401. | 30 min |
| 4 | Supabase client in mobile for Auth only apps/mobile/src/lib/supabase.ts — anon key client. Used only for auth + realtime (not data fetching). | supabase.auth.signInWithPassword works from the mobile app. | 30 min |
| 5 | Wire auth store to API auth Register → call /auth/register → save tokens in auth store. Login same flow. Logout clears store. | Calling register in a test screen saves access_token to auth store. api.get("/leagues") sends the JWT. | 60 min |
| 6 | Write seed.sql 4 test users, 1 test league, league_members entries, 2 approved test scenarios. Run via Supabase Studio SQL editor. | All seed rows appear in Supabase Table Editor. Test users can log in with known credentials. | 30 min |

|  | Day 4 gate: register a new account via the API, log in, get a JWT, make an authenticated request. Seed data visible in Supabase. |
| --- | --- |

| DAY 5 | Auth Screens + Onboarding Flow Est. 5–7 hours |
| --- | --- |

| # | Task | Done when... | Est. |
| --- | --- | --- | --- |
| 1 | Route guard setup app/(auth)/_layout.tsx and app/(tabs)/_layout.tsx. Redirect unauthenticated users to login. | Opening the app without a session shows login screen. Logging in redirects to tabs. | 30 min |
| 2 | Login screen app/(auth)/login.tsx — email + password fields, submit button, link to register, error states. | Login with seed user credentials lands on Home tab. Invalid credentials shows inline error. | 60 min |
| 3 | Register screen app/(auth)/register.tsx — email, username, password, confirm password. Calls /auth/register. | New account created from the mobile UI. User row in Supabase. Redirected to onboarding. | 60 min |
| 4 | Onboarding screen app/(auth)/onboarding.tsx — username confirm + favorite NFL team picker. Shown once after first register. | Onboarding screen shown after register. Skipped on subsequent logins. Favorite team saved to users table. | 60 min |
| 5 | Tab layout skeleton Four tabs: Home, League, Play, Profile. Placeholder screens with correct labels and icons. | Four tabs visible after login. Each tab shows placeholder text. No crashes on tab switch. | 45 min |
| 6 | Profile screen (basic) Display username, favorite team, rank tier (Prospect by default). Pull from auth store. | Profile tab shows logged-in user's username and team. No API call needed — data in auth store. | 30 min |

|  | Day 5 gate: full auth flow works on device — register, onboard, log in, see tabs, log out, log back in. |
| --- | --- |

| DAY 6 | League Creation + Invite API Est. 5–7 hours |
| --- | --- |

| # | Task | Done when... | Est. |
| --- | --- | --- | --- |
| 1 | POST /leagues Create league record, auto-generate invite_code, set commissioner_id to caller, add commissioner to league_members. | Authenticated POST /leagues with { name, type } returns { id, invite_code, ... }. Row in leagues and league_members tables. | 60 min |
| 2 | GET /leagues/invite/:code Public route — return league name, commissioner username, member count. No auth required. | GET /leagues/invite/TESTCODE returns league preview without a JWT. | 30 min |
| 3 | GET /leagues/:id Return full league hub data: league object, members with scores, standings, week status. | Authenticated GET /leagues/[seed-league-id] returns all four seed members with zero scores. | 30 min |
| 4 | Create League screen app/(tabs)/league/create.tsx — league name text input, type selector (Private Fantasy / Creator). Calls POST /leagues. | Filling in name and tapping Create creates the league. League ID and invite_code returned and stored. | 60 min |
| 5 | Invite screen Show invite code + share button. Share sheet opens with a pre-written message including filmroom://join/[code]. | Tapping Share opens native iOS share sheet with the invite link in the message body. | 45 min |
| 6 | League context Zustand store apps/mobile/src/stores/league-cache.ts — activeLeagueId, setActiveLeague. Persisted. | After creating or joining a league, activeLeagueId is saved and survives app restart. | 30 min |

|  | Day 6 gate: create a league from the mobile app, get an invite code, open the share sheet with the link. |
| --- | --- |

| DAY 7 | League Join + League Hub Screen Est. 6–8 hours |
| --- | --- |

| # | Task | Done when... | Est. |
| --- | --- | --- | --- |
| 1 | POST /leagues/join Resolve invite_code to league_id. Check member cap. Insert into league_members. Return league object. | POST /leagues/join with { inviteCode } adds the caller to the league. Duplicate join returns 409. | 45 min |
| 2 | Deep link handler Configure Expo Router to handle filmroom://join/[code]. Route to join screen with code pre-filled. | Tapping the invite link on a second device opens Film Room and pre-populates the join screen with the code. | 60 min |
| 3 | Join screen app/(tabs)/league/join/[code].tsx — shows league preview (name, commissioner, member count). Confirm join button. | Join screen shows correct league name from GET /leagues/invite/:code. Tapping Join calls POST /leagues/join. | 30 min |
| 4 | League Hub screen app/(tabs)/league/[leagueId].tsx — standings table (rank, username, weekly pts), member list, current week status. | League Hub renders all members with their rank and points. Zero points shown before anyone plays. | 90 min |
| 5 | League TanStack Query hook apps/mobile/src/queries/leagues.ts — useLeague(leagueId). Fetches GET /leagues/:id. 60-second stale time. | useLeague returns league data. Navigating away and back uses cached data. Pull-to-refresh re-fetches. | 30 min |
| 6 | Week 1 gate test Use two physical devices (or Expo Go + simulator). Register two accounts. Create league on device 1. Join on device 2 via invite link. | Both devices show the same League Hub with both usernames in the standings. Both show 0 pts. Week 1 gate passed. | 30 min |

|  | Week 1 gate: two real devices on the same league. League Hub shows both members. Invite link flow worked end-to-end. |
| --- | --- |

04

Week 2 — Competition Loop

| DAY 8 | Weekly Challenge API + Seed Scenarios Est. 5–7 hours |
| --- | --- |

| # | Task | Done when... | Est. |
| --- | --- | --- | --- |
| 1 | Implement calcScenarioScore() packages/types/src/scoring.ts — BASE_POINTS, MAX_SPEED_BONUS, SPEED_CUTOFF_MS, calcScenarioScore() from Technical Spec. | Unit test: calcScenarioScore(true, "casual_sharp", 10000) returns 133 (100 base + 33 speed bonus). | 30 min |
| 2 | Insert seed scenarios + scenario_set Run seed SQL from Technical Spec against Supabase. Insert 5 scenarios + 1 scenario_set (type: weekly) + 1 weekly_challenge linked to seed league. | 5 rows in scenarios with status=approved. 1 row in scenario_sets with correct scenario_ids array. 1 weekly_challenge row. | 45 min |
| 3 | GET /challenges/weekly/:leagueId Find active weekly_challenge for the league. Fetch scenario_set. Return scenarios with choices but NOT correct_answer. | Authenticated GET returns { challengeId, scenarios: [{id, context, prompt, choices, difficulty}...] }. No correct_answer in response. | 60 min |
| 4 | POST /challenges/weekly/:id/submit Receive array of { scenarioId, answer, responseTimeMs }. Score each with calcScenarioScore(). Insert challenge_responses. Upsert weekly_results. | POST with 5 answers returns { totalPoints, correctCount, responses: [{scenarioId, isCorrect, pointsEarned, explanation}] }. challenge_responses rows in DB. | 90 min |
| 5 | GET /challenges/weekly/:id/results Return the user's submission results + current league standings after their score. | GET returns the user's per-scenario breakdown and their current rank in the league. | 30 min |
| 6 | Prevent double submission Check if user has already submitted for this weekly_challenge. Return 409 if so. | Submitting twice returns 409 Conflict. The UNIQUE constraint in challenge_responses handles the DB layer. | 30 min |

|  | Day 8 gate: POST /challenges/weekly/:id/submit with 5 seed answers returns scored results. weekly_results row created in DB. |
| --- | --- |

| DAY 9 | Scenario Card + Challenge UI Est. 6–8 hours |
| --- | --- |

| # | Task | Done when... | Est. |
| --- | --- | --- | --- |
| 1 | ScenarioCard component components/challenge/ScenarioCard.tsx — renders context line, prompt text, difficulty badge. No choices yet. | ScenarioCard renders with seed scenario data. Difficulty badge shows correct color per tier. | 60 min |
| 2 | AnswerChoices component Four tappable choice buttons (A/B/C/D). On tap: record selection, start response timer stop. Disable further taps. | Tapping a choice records the selection and prevents re-selection. responseTimeMs is accurate to ±100ms. | 60 min |
| 3 | ExplanationPanel component Slides up after answer selection. Shows correct answer highlight, explanation text, points earned. | ExplanationPanel animates in after tap. Shows correct choice in green, wrong in red, explanation text. | 45 min |
| 4 | Weekly challenge screen flow app/(tabs)/play/weekly.tsx — load scenarios, sequence through them, collect answers, submit on completion. | Full flow: load 5 scenarios → tap answers → see explanations → last scenario → submit button → results screen. | 60 min |
| 5 | Response time tracking Timer starts when scenario renders. Stops on answer tap. Stored per-scenario for submission payload. | responseTimeMs is included in each submission item. Verify in DB: challenge_responses.response_time_ms populated. | 45 min |
| 6 | Progress indicator Simple "3 of 5" counter at top. No animated progress bar needed yet — text is sufficient. | Scenario number updates as user progresses. Does not reset on back navigation. | 30 min |

|  | Day 9 gate: play all 5 seed scenarios on device. Each answer records response time. Explanation shows after each. Submit fires at end. |
| --- | --- |

| DAY 10 | Results Screen + Live Standings Est. 5–7 hours |
| --- | --- |

| # | Task | Done when... | Est. |
| --- | --- | --- | --- |
| 1 | Results screen app/(tabs)/play/results.tsx — total points earned, correct/wrong breakdown per scenario, rank movement. | Results screen shows total score, X/5 correct, and "You moved from #N to #N in [League]". | 60 min |
| 2 | Weekly results upsert in API After scoring, upsert weekly_results for the user. Recalculate rank order for the league. | weekly_results table has a row for the user with weekly_challenge_pts populated. Rank assigned. | 45 min |
| 3 | GET /leagues/:id standings after submission League Hub query invalidation after weekly challenge submission via TanStack Query. | After completing the challenge, navigating to League Hub shows updated standings without manual refresh. | 30 min |
| 4 | Completed state on challenge card Weekly challenge card on Home/Play tab shows "Completed — X pts" after submission. Prevents re-entry. | After submission, the challenge card is not tappable. Shows score and completion checkmark. | 30 min |
| 5 | Two-device standings test Both seed devices complete the weekly challenge. Verify standings update correctly. Verify rank order matches total_pts. | Both devices show updated League Hub standings. Higher scorer is ranked #1. Scores match challenge_responses sum. | 45 min |
| 6 | Error handling for challenge flow Handle: no network, submit timeout, already submitted. Show inline error with retry option. | Turning off wifi mid-challenge shows error screen with "Try again" button. Does not lose answers already given. | 30 min |

|  | Day 10 gate: two devices play the challenge. Standings show correct order. Results screen shows accurate points and rank movement. |
| --- | --- |

| DAY 11 | H2H Challenge API Est. 6–8 hours |
| --- | --- |

| # | Task | Done when... | Est. |
| --- | --- | --- | --- |
| 1 | Create H2H scenario_set in seed Insert a second scenario_set with set_type=h2h using the same 5 seed scenarios (or 3 for H2H). | h2h scenario_set row exists in scenario_sets table. | 30 min |
| 2 | POST /challenges/h2h Validate: challenger and challenged are in the same league. Check free tier H2H limit (3/week). Select h2h scenario_set. Insert h2h_challenge with 48hr expiry. | POST returns { h2hId, expiresAt, scenarioSetId }. Row in h2h_challenges with status=pending. | 60 min |
| 3 | GET /challenges/h2h/pending Return all H2H challenges where caller is challenged_id and status=pending or active. | After Device 1 sends challenge, Device 2 calling GET /challenges/h2h/pending returns the challenge. | 45 min |
| 4 | POST /challenges/h2h/:id/submit Score the submission. If challenger has submitted: set status=active. If both submitted: set status=complete, determine winner, upsert rivalry record. | Both devices submit. h2h_challenge.status=complete. winner_id set. rivalry row upserted with correct win/loss counts. | 90 min |
| 5 | H2H win bonus to weekly_results After H2H completes, add H2H_WIN_BONUS to winner's h2h_bonus_pts in weekly_results. Recalculate total_pts. | Winner's weekly_results.h2h_bonus_pts is 150 (H2H_WIN_BONUS). total_pts DB generated column reflects the bonus. | 30 min |
| 6 | H2H expiry handling If challenged user doesn't submit within 48 hours, the challenger wins by forfeit. Add this to the weekly lock job logic (noted, not fully implemented until Phase 2). | Code comment in weekly lock job outlines expiry forfeit logic. Not yet wired to a cron — acceptable for this sprint. | 30 min |

|  | Day 11 gate: Device 1 sends H2H challenge. Device 2 submits via API. h2h_challenge shows status=complete, winner_id set, rivalry record updated. |
| --- | --- |

| DAY 12 | H2H Challenge UI Est. 6–8 hours |
| --- | --- |

| # | Task | Done when... | Est. |
| --- | --- | --- | --- |
| 1 | Send H2H challenge screen app/(tabs)/play/h2h/send.tsx — list of league members (excluding self), tap to challenge. Calls POST /challenges/h2h. | Tapping a league member and confirming creates the H2H challenge. Confirmation screen shows expiry time. | 60 min |
| 2 | Pending H2H card (incoming) Component: PendingH2HCard — shows challenger name, time remaining. Tap to play. Used on Home and Play tab. | Device 2 sees the pending challenge card after Device 1 sends it (on next app open or manual refresh). | 45 min |
| 3 | H2H play flow Reuses ScenarioCard + AnswerChoices + ExplanationPanel from weekly challenge. Same UX, different source_type. | Device 2 can play the H2H challenge using the same component flow. Submits to POST /challenges/h2h/:id/submit. | 30 min |
| 4 | H2H result screen app/(tabs)/play/h2h/result/[id].tsx — your score vs theirs, win or loss callout, rivalry record, rematch button. | Result screen shows both scores. Win shows green callout. Loss shows rematch prompt. Rivalry record shown. | 60 min |
| 5 | Rematch button Tapping Rematch calls POST /challenges/h2h with the same opponent. Confirm and send. | Rematch creates a new h2h_challenge. Previous result is archived. New challenge appears as pending on opponent's device. | 30 min |
| 6 | H2H query hooks apps/mobile/src/queries/challenges.ts — usePendingH2H (30-second stale), useH2HResult. Invalidate on submit. | Pending challenges auto-refresh every 30 seconds. Submitting H2H invalidates and refreshes the result. | 30 min |

|  | Day 12 gate: full H2H flow on two devices — send, play, see result, rematch. Rivalry record visible on result screen. |
| --- | --- |

| DAY 13 | Home Screen + Push Notifications Est. 5–7 hours |
| --- | --- |

| # | Task | Done when... | Est. |
| --- | --- | --- | --- |
| 1 | Home screen app/(tabs)/home.tsx — league snapshot card, weekly challenge card (CTA if not played), incoming H2H card. Priority order matches Functional Spec. | Home shows correct state based on what the user has done. No pending H2H → no H2H card. Challenge not played → CTA shown. | 90 min |
| 2 | Home query hook apps/mobile/src/queries/leagues.ts — useHomeData(). Single aggregated call: league snapshot + pending H2H count + weekly challenge status. | useHomeData() returns all data needed for the Home screen in one query. No waterfall loading. | 30 min |
| 3 | Expo push token registration apps/mobile/src/lib/notifications.ts — request permission on login, get push token, POST to API to store on user record. | On first login, iOS permission sheet appears. After grant, push token stored on the users table. | 30 min |
| 4 | OneSignal initialization npm install react-native-onesignal. Initialize in app/_layout.tsx. Call OneSignal.login(userId) after auth. | OneSignal dashboard shows the test device as a subscriber linked to the user's external_id. | 30 min |
| 5 | H2H received push notification In POST /challenges/h2h: after inserting the challenge, dispatch OneSignal push to challenged_id. Body: "[Username] challenged you. 48 hours to respond." | Device 2 receives a push notification within 10 seconds of Device 1 sending the H2H. Tapping opens the H2H play screen. | 60 min |
| 6 | Deep link from push notification Push notification data includes { deepLink: "filmroom://challenge/h2h/[id]" }. Expo Router handles the route. | Tapping the H2H push notification navigates directly to the challenge play screen, not just the app home. | 30 min |

|  | Day 13 gate: Home screen shows correct state. Device 2 receives push notification when Device 1 sends H2H. Tap opens challenge screen. |
| --- | --- |

| DAY 14 | Deploy + EAS Build + Sprint Gate Est. 4–6 hours |
| --- | --- |

| # | Task | Done when... | Est. |
| --- | --- | --- | --- |
| 1 | Deploy API to Railway railway login, railway init, add all env vars in Railway dashboard, railway up. Verify /health on the Railway URL. | curl https://[project].railway.app/health returns { "status": "ok" }. Logs visible in Railway dashboard. | 45 min |
| 2 | Point mobile app to Railway API Update EXPO_PUBLIC_API_URL to Railway URL in .env. Rebuild or use EAS env vars. | Login from Expo Go hits the Railway API, not localhost. | 15 min |
| 3 | Confirm Supabase migrations are on remote supabase db push to ensure no local-only migrations. Check Supabase dashboard table count. | All 16 tables visible in Supabase Table Editor. No pending local migrations. | 15 min |
| 4 | Configure EAS and build preview eas build:configure. Create eas.json with development and preview profiles. eas build --profile preview --platform ios. | EAS build completes. Build appears in expo.dev dashboard. Downloadable via TestFlight. | 60 min |
| 5 | Submit to TestFlight eas submit --platform ios. Add test accounts in App Store Connect. Install on both test devices via TestFlight. | Both test devices have the app installed via TestFlight (not Expo Go). App opens and connects to Railway API. | 30 min |
| 6 | Full sprint E2E test Two TestFlight devices. Register two accounts. Create league on Device 1. Join via invite link on Device 2. Both play weekly challenge. Device 1 sends H2H. Device 2 receives push and plays. Check standings. | Sprint gate passed. See full criteria in the Done When section below. | 60 min |

|  | Sprint gate: (1) Two physical devices on TestFlight build connected to Railway API. (2) Both registered and on the same league. (3) Both played the weekly challenge — standings show correct order. (4) Device 1 sent H2H challenge — Device 2 received push notification and played. (5) H2H result screen shows winner and rivalry record. If all five are true, the sprint is complete. |
| --- | --- |

05

Risk Register

Known risks and how to handle them if they surface during the sprint.

| Risk | Likelihood | If it happens... |
| --- | --- | --- |
| NativeWind version conflict causing Expo build failure | High (common) | Pin nativewind@4.0.1 + tailwindcss@3.3.5 + react-native@0.74. Clear node_modules and reinstall. |
| Expo Go does not support a native module (e.g. expo-secure-store) | Medium | Build a development client via EAS on Day 3. Use the dev client instead of Expo Go for the rest of the sprint. |
| Deep link (invite code) not firing on second device | Medium | Test with a development client build (not Expo Go). Universal links require a deployed domain — use custom scheme filmroom:// for dev. |
| Supabase row-level security blocking API service role queries | Low | The API uses the service role key — RLS is bypassed server-side. If queries fail, check that you are using SUPABASE_SERVICE_ROLE_KEY not SUPABASE_ANON_KEY in the API. |
| Railway cold start causing first request to fail | Low | Add a health check ping in GitHub Actions after deploy. Configure Railway to not sleep the service (paid plan if needed). |
| OneSignal push not delivered in dev environment | Medium | Use OneSignal dashboard to manually send a test push to the device. Verify external_id is correctly set via OneSignal.login(userId). |
| EAS build fails due to missing Apple credentials | Medium | Run eas credentials before the first build. EAS will walk you through creating or selecting a provisioning profile and distribution certificate. |
| Day 14 TestFlight review takes too long | Low | Use EAS internal distribution (no TestFlight required) for the sprint gate test. TestFlight is for beta — internal distribution is fine for a two-device sprint test. |

Buffer rule

|  | This plan does not have explicit buffer days. If Day 7 (Week 1 gate) is not passed by end of Day 8, pause Week 2 and spend Day 8 closing the gate. The Week 1 gate is a hard prerequisite for all of Week 2. A late Week 1 gate is not a failure — it is information. Adjust and continue. |
| --- | --- |

06

What Comes Next

After this sprint is complete and the gate is passed, the next build phase is Phase 2 of the roadmap. These are the immediate priorities after the sprint.

Phase 2 priorities (Days 15–28 roughly)

| Priority | What it is | Why it comes next |
| --- | --- | --- |
| Sunday Live | Two timed windows (early slate + primetime). Railway Cron triggers. Supabase Realtime leaderboard. | The highest-leverage retention feature. Ties Film Room to the NFL week. Needed before real user leagues run. |
| Weekly lock job | Railway Cron fires Sunday night. Finalizes scores. Sends result notifications. Opens next week. | Without this, leagues can't run more than one week. This is the rhythm engine. |
| Commissioner tools | Nudge messages, recap cards, league health state calculation. | Commissioner experience determines whether leagues survive past Week 3. This is the churn defense. |
| Content admin + approval workflow | Admin routes for scenario creation and coach review. Load 100+ scenarios. | The product cannot go to real users without a legitimate content library. Parallel to Phase 2 coding. |
| Creator League type + white-glove setup | Manually set up the first 5 creator leagues with the founding team. | Creator leagues are the distribution wedge. Start the conversations during Phase 2, launch them at NFL Week 1. |

Shaan Kalgaonkar

Computer Science & Data Science  ·  University of Wisconsin–Madison

skalgaonkar@wisc.edu